# UPDATED Senior Project Proposal

Project Name: Project Gutenberg-v2: A Transformer-Based Literary Emulation Pipeline

Project Creator: Sydney Ahlstrom Sanders, ahl19001@byui.edu

### Project Purpose

This project develops a machine learning pipeline that can ingest a deceased author's corpus from the Gutenberg Project library, and generate high-fidelity, contextually relevant text that emulates their unique vocabulary, syntax, and tone.

### Background / Prior Knowledge

- Prior Knowledge: Novice/Intermediate. I have experience with basic Recurrent Neural Networks (RNNs) from a previous Machine Learning course.

- Foundational Background: This project builds upon concepts from CSE 450 (Machine Learning).

- Prior Work: I previously built a basic RNN for a class assignment with similar requirements to this project. However, RNNs struggle with "long-term dependency" (forgetting the beginning of a sentence by the time they reach the end), so my RNN model made no sense grammatically.

- The Pivot: I am moving from a legacy RNN architecture to a modern Transformer-based architecture (GPT-2). This represents a complete shift in how data is processed (Sequential vs. Parallel/Self-Attention).

### Description

- Details: This project is a full-stack ML application. It will feature a Data Ingestion Engine that scrapes and cleans Project Gutenberg files, a Fine-Tuning Pipeline using Hugging Face Transformers, and a User Interface (most likely Gradio) for real-time interaction.

- Solution/Features:

1. Automated Gutenberg text scraper and cleaner.

2. Custom Tokenizer adaptation for 19th-century vocabulary.

3. Fine-tuned GPT-2 models for multiple authors.

4. Interactive Web UI to adjust generation "Creativity" (Temperature) and "Focus" (Top-p/Top-k).

- Audience: Creative writers, literary researchers, and students interested in stylistic analysis.

- Definition of Done: A functional web interface where a user can select an author (e.g., Wells, Burroughs, or Baum), enter a prompt, and receive a stylistically accurate response.

### Significance

This project demonstrates the ability to take a "raw" academic concept (Transformers) and turn it into a professional-grade tool. On a resume, it shows I can handle:

- Large Language Model (LLM) Fine-tuning.

- Data Engineering (cleaning messy, real-world text data).

- Deployment (creating a usable UI for a complex backend).

### New Computer Science Concepts

- Transformer Architectures: Learning the Self-Attention mechanism and how it differs from LSTMs/RNNs.

- Transfer Learning: Utilizing pre-trained weights from GPT-2 and performing domain-specific adaptation.

- Hugging Face Ecosystem: Mastering transformers, tokenizers, and accelerate libraries.

- Web Deployment for ML: Using Gradio to bridge the gap between Python scripts and user-facing applications.

### Interestingness

As a CS major, I've spent years learning how code works, but the "human" element of language is fascinating. Seeing a machine learn the specific "dark" tone of H.G. Wells versus the "whimsical" tone of L. Frank Baum was incredibly rewarding even using a simpler RNN model. This project keeps me motivated because every successful training run feels like bringing a piece of history back to life.

### Milestones, Tasks, and Schedule

Total Estimated Effort: 130 Hours (includes ~85 hours already completed)

| Milestone | Task | Status | Deadline | Est. Hours |
| --- | --- | --- | --- | --- |
| M1: Research & Prototyping | Comparative study of RNN vs. Transformer architectures; initial corpus selection for Burroughs/Wells/Baum. | COMPLETE | Week 4 | 30 hrs |
| M2: Data Engineering | Building the download_gutenberg_text and clean_gutenberg_text pipeline. Handling encoding errors and header stripping. | COMPLETE | Week 6 | 25 hrs |
| M3: Model Architecture | Implementing the Hugging Face Trainer API, configuring EarlyStopping, and custom tokenization logic. | COMPLETE | Week 8 | 30 hrs |
| M4: Training & Validation | Full-scale training runs (20 epochs) for core authors. Generating loss curves and training visualizations. | IN PROGRESS | Week 10 | 15 hrs |
| M5: UI & Deployment | Developing a Gradio-based web interface for live prompt testing and "author-switching" functionality. | PLANNED | Week 12 | 15 hrs |
| M6: Final Documentation | Compiling the Final Requirements Specification, comparative analysis report, and the demo video. | PLANNED | Week 14 | 15 hrs |

### Resources

- Hardware: Google Colab (T4/A100 GPUs).

- Software: Python 3.10, PyTorch, Hugging Face Libraries.

- Data: Project Gutenberg Public Domain API.

- Cost: $0 (utilizing free-tier/student credits).

### Dependencies & Risks

- Dependencies: Requires torch, transformers, and gradio. Development will be done in Google Colab and synced to GitHub.

- Risks:

1. GPU Limits: Colab time limits may interrupt training (Mitigated by saving checkpoints).

2. Overfitting: Models might just "memorize" the text (Mitigated by using a Validation set and Early Stopping).